## Slide 1: EXAMINATION MANAGEMENT SYSTEM

## Slide 2: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 3
1. PROJECT THEME
1)The Examination Management System is a computerized system that is designed to manage the examination activities of a particular university and its affiliated colleges.
2)To create an online platform where the proposed project will allow the administrator to have control over the entire examination.
3)Main objective is to assist teachers and students to conduct and take the examination, respectively.
4)The proposed project will digitally transform the exam management process, which is more manageable, convenient, and efficient.

## Slide 4: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 5
2. INTRODUCTION
This system is mainly related to Examination services.
2.1 - Abstract
2.2 - Key features
2.3 - Stakeholder

## Slide 6
2.1 ABSTRACT (EXECUTIVE SUMMARY)
1.The current system is proposed for anna university which divides the users of entire examination process into four major modules-student, examination department, head of the department, account section.
2.An extra module provided for the university to monitor its affiliated colleges.
3.Notification for various activities-exam time tables, seat allocation, exam results are included.Updation done to students and staffs after completion of each work via messaging, mails.
4.Innovations made are digital evaluation,online question papers.

## Slide 7
2.2 KEY FEATURES
1.Collaborate with all functional members to make the model functionable.
2. For each exam, analysis done on
1)How many students passed?
2)What is their passing percentage?
3)In what subjects, the students failed across all sections?
And the extraction from analysis part provides solution for
1)What subjects the students are weak and whether it is because of the
absenteeism or any other reason?
2) High marks obtained students(outstanding range of 91+) and how did they get it?
3) Analysis part on students result is easy to adjust future changes.

## Slide 8
2.3 STAKEHOLDERS
1)Central/State level Examination committee
2)Examination officers
3)Zonal representatives
4)Head of the departments
5)Account section
6)Staffs
7)Students

## Slide 9: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 10
EXAMINATION MANAGEMENT SYSTEM USERS - (WORK BREAKDOWN STRUCTURE)
STUDENT
EXAMINATION
DEPARTMENT
HEAD OF THE DEPARTMENT
ACCOUNT SECTION
OTHER
AFFILIATED COLLEGES
1) Course joining form
2) Examination form
3) Online fees/dues payment
4) Apply for revaluation
5) Request for duplicate certificates

## Slide 11
EXAMINATION MANAGEMENT SYSTEM USERS - (WORK BREAKDOWN STRUCTURE)
STUDENT
EXAMINATION
DEPARTMENT
HEAD OF THE DEPARTMENT
ACCOUNT SECTION
OTHER
AFFILIATED COLLEGES
1) Course joining form verification(FROM STUDENT)
2) Exam timetable
3) Examination form verification(FROM STUDENT)
4) Hall ticket
5) Room admittance
6) Seat allocation
7) Publication of Results
8) Revaluation process
9) Certificates issue process

## Slide 12
EXAMINATION MANAGEMENT SYSTEM USERS - (WORK BREAKDOWN STRUCTURE)
STUDENT
EXAMINATION
DEPARTMENT
HEAD OF THE DEPARTMENT
ACCOUNT SECTION
OTHER
AFFILIATED COLLEGES
HOD
1)Scheduling and monitoring of all initial activities
2)Publish results(collaboration with examination /register office)
3)Ensure the published result reaches COE and ACOE to print marksheet for each semester/whole degree
STAFFS
1)PRE-EXAMINATION
1.Preparation and publication of schedules.
2.Question paper setting
2)DURING EXAMINATION
1.Examination supervisors
3)POST-EXAMINATION
1.Paper evaluation.

## Slide 13
EXAMINATION MANAGEMENT SYSTEM USERS - (WORK BREAKDOWN STRUCTURE)
STUDENT
EXAMINATION
DEPARTMENT
HEAD OF THE DEPARTMENT
ACCOUNT SECTION
OTHER
AFFILIATED COLLEGES
1) Exam fees
2) Revaluation fees
3) Other financial aspects

## Slide 14
EXAMINATION MANAGEMENT SYSTEM USERS - (WORK BREAKDOWN STRUCTURE)
STUDENT
EXAMINATION
DEPARTMENT
HEAD OF THE DEPARTMENT
ACCOUNT SECTION
OTHER
AFFILIATED COLLEGES
1) ZONAL OFFICERS
1.Collect question papers and send it to college.
2.ZONAL COORDINATORS
Obtain answer scripts from college.
2) ZONAL REPRESENTATIVES
1.Work under zonal coordinators.
2.Responsible for dummy roll number creation and exchange of papers among college.

## Slide 15: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 16
OPERATING SYSTEM | Windows
FRONT END | Visual Basic .NET
BACK END | MySQL
BROWSER | Internet Explorer
HARDWARE REQUIREMENTS:
SOFTWARE REQUIREMENTS:
PROCESSOR | 12th Gen Intel Core HX Processors for administrator | Intel Core HX Processors for end user
RAM | 8 to 16 GB for administrator | 2 GB for end user

## Slide 17: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 18
5. REQUIREMENTS
The requirements are further classified into:
1) Domain Requirement
2) Functional Requirement
3) Non Functional Requirement

## Slide 19
5.1 DOMAIN REQUIREMENT
The targeted subject area of Examination Management System includes,
1)High concurrency to handle large number of users.
2)Easy to classify management which is done through careful handling of division of modules.
3)Realize automatic judgement and reduce manual output.

## Slide 20
5.2 FUNCTIONAL REQUIREMENT
1) Interface of software to provide interaction between management, staffs and student.
2) Software saves each record,
Example: For semester exam date scheduling process,
HOD decides to schedule examination dates under Examination committee instruction.
HOD interact with staffs.
Allotted staffs decide examination dates.
Approved by HOD.
ACOE receives final allotted dates.
Approved by higher officers.
Notification sent to students.

## Slide 21
5.2 FUNCTIONAL REQUIREMENT(continuation)
3) The current developed system has few functional advantages over existing system,
Room number and seat allocation notification for exams via messages, mails.
Notification for exam timetable, room allocation in online mode.

## Slide 22
5.3 NON-FUNCTIONAL REQUIREMENT
PRODUCT REQUIREMENT:
1)The website should to work efficiently, processing speed should be fast.
2)Reliable and provides security and services to the system and easily accessible anywhere.
ORGANIZATIONAL REQUIREMENT:
1)The requirements which are consequences of exam management policies and procedures.
2)Follow the standards of management.
EXTERNAL REQUIREMENT:
Requirement arise from external factors of exam system and its development process like interoperability and legislative requirement, ethical requirement, privacy and safety.

## Slide 23: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 24: 6. EFFORT AND COST ESTIMATION
6.1 - PROJECT PLAN
1. Create the Examination Management System(EMS) which is beneficial to both Students and Faculty.
2. Main aim is to create EMS to support the student with notification for various activities- exam time tables, seat allocation exam results.
3. Separate Student Login designed in system so students can able to apply for courses, register for exams and fees payment
4. Separate Login for Examination department so that they can make connection with Students in generating hall tickets, publishing results, room admittance.
5. Separate Login for Head of the department, Dean Office and Account Section in terms of scheduling and monitoring all initial Activities and financial goals.Notification/Updation done to students and faculty via messaging and mails.

## Slide 25: 6.2 COST MATRIX
1.The development of the project includes cost of hardware and software components, scanning machines , cutting machines and also cost involving maintenance of servers.
2.The total cost for the Examination Management creation for regional campuses of Anna University will cost around 25 to 30 Lakhs.
3.For affiliated colleges , the cost will come in large of crores.

## Slide 26: 6.3 PROJECT CHART

## Slide 27: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 28: 7. RISK ASSESSMENT
7.1 RISK IDENTIFICATION
1.The system is continuously monitored for any outdated information, that to be updated with current useful information.
2.The Examination Committee along with Dean office are responsible for implementing the risk mitigation plan.
3.Risk identification of Examination Management System also includes documenting and communicating the concern.

## Slide 29: 7.2 RISK MITIGATION
1.Risk Mitigation in pre-implementation stage involves addition of only necessary examination modules.
2.In post-implementation stage, monitoring for new risk is done.
3.Suppose if any risk is identified, it should brought to attention and necessary changes made to the examination management .

## Slide 30: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 31: 8. INNOVATIONS
1.Students can take online or offline exams, get alerts and notifications and view results online. Question paper will be shown on the screen and people have to respond.
2.Digital Evaluation is considered in the current project.
3.Get powerful data driven insights on the academic performance.
4.Seat Allocation notification for the Examination via mails and messages.

## Slide 32: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 33: 9. FUTURE ENHANCEMENT
1. Available of eBooks related to enrolled subjects.
2. Bringing in more and more technology tools.
3. Last 3 years question papers will be made available in the system.

## Slide 34: AGENDA
1. Project theme
2. Introduction
2.1 Executive summary
2.2 Key Feature
2.3 Stakeholder
3.Work breakdown structure
3.1 Functional modules
4. Technology stack considerations
5. Requirements
5.1 Domain requirements
5.2 Functional requirement
5.3 Non-functional requirement
6. Effort and cost estimation
6.1 Project plan
6.2 Cost matrix
6.3 Project chart
7. Risk assessment
7.1 Risk Identification
7.2 Risk mitigation
8. Innovations
9. Future enhancement
10. Unique features of the system

## Slide 35: 10. UNIQUE FEATURES OF THE SYSTEM
1. It acts as a bridge between Students and Staffs.
2. Notification of Exam timetables.
3. Notification of Room admittance.
4. The designed System improves Communication with students by exam software.